Team A3 Group Members:

Thomas Trask

Miguel Molina Jr.

Jake Prevatt

Rasheed Julin

Matthew Sherwood

Meeting Minutes

Date – Topics covered at the meeting. – Group member’s initials that attended meeting

Monday, November 7 – Initial decisions about design. Chose front-end language and back-end software. Began to brainstorm and plan the front-end. Minor back-end details covered. - TT, MM, JP, RJ, MS

Tuesday, November 8 – Further deciding on front-end model, chose MVC 3. Began design process for the front-end. - TT, MM, JP, RJ

Wednesday, November 9 – Working on front-end and back-end design. Split front-end work to TT and MM. JP and RJ assigned back-end. Documentation and import and export assigned to MS. - TT, MM, JP, RJ

Thursday, November 10 – Working on front-end and back-end. Still deciding on design issues for front-end. - TT, MM, RJ

Monday, November 14 – Working on front-end and back-end. Decided the process of splitting the database into multiple tables while keeping readability and maintainability. - TT, MM, JP, RJ

Tuesday, November 15 – Working on front-end and back-end. - TT, MM

Wednesday, November 16 – Working on front-end and back-end. - TT, MM, RJ, JP

Thursday, November 17 – Working on front-end and back-end. - TT, MM, RJ

Monday, November 21 – Working on front-end. - TT, MM, JP, RJ

Tuesday, November 22 – Working on front-end. - TT, MM, RJ

Wednesday, November 23 – Deployed front-end onto UNF’s crux server. Tested to ensure working web services. - TT, MM